# Mini Project Proposal: Digital Rental Platform for Property Owners and Renters in Mekelle

# Prepared by:

## Name	ID

- Yordanos Hagos	mit/ur/148/12

- Axumawit Leake	mit/ur/018/12

- Halefom Haregot	mit/ur/070/12

- Shewit Grmay	mit/ur/268/12

- Niema Kedir	mit/ur/168/12

Supervisor: Tr. Gebregiorgis B

Submission Date : April 4, 2025

Table of content

Introduction	3

Problem Statement	3

Proposed Solution 	4

Objective	4

Literature Review	5

Methodology	6

Project scope	7

Expected outcome	8

Project Timeline	9

Conclusion	10

### 1. Introduction

The rental market in Mekelle, Ethiopia, continues relying heavily on word-of-mouth, social media advertisements, and local brokers. This method of property searching and renting often results in inefficiency, a lack of transparency, and trust issues for both property owners and renters. Renters face challenges verifying the authenticity of property listings, while property owners struggle to effectively promote their properties. This project proposes a digital solution in the form of a web-based rental platform designed to connect property owners with renters efficiently and securely, ultimately improving the entire rental process in Mekelle.

As urbanization and population growth continue in Mekelle, the demand for rental housing is increasing. However, the infrastructure to support this growth has not evolved accordingly. Many individuals—especially students, professionals, and newcomers to the city—face difficulties navigating the rental landscape due to the absence of a centralized and trusted system.

With the increasing accessibility of internet and smartphone usage in Ethiopia, digital solutions have become more viable and impactful. The proposed platform aims to leverage this growing digital presence to provide a reliable, easy-to-use, and secure online environment for both property owners and renters. It will introduce verified listings, secure payment mechanisms, and direct communication tools, all tailored to suit the specific needs and challenges of the Mekelle housing market.

By transitioning from traditional methods to a more digitized process, the platform will not only save time and reduce stress for users but also create a more professional, scalable, and future-ready real estate ecosystem in the city.

### 2. Problem Statement

The current rental process in Mekelle presents several challenges for individuals searching for houses to rent. Most people rely on local brokers, word-of-mouth, or scattered social media posts to find available properties. This system is not only time-consuming but also lacks transparency and reliability.

Firstly, finding a suitable rental property requires significant effort. Renters often have to physically visit multiple neighborhoods or contact numerous brokers, which consumes both time and energy. Secondly, comparing rental options is difficult, as there is no centralized platform where users can browse and evaluate multiple listings side by side based on criteria such as price, location, and amenities.

In addition, there is often a mismatch between what brokers describe and the actual condition of the property. This miscommunication leads to disappointment and mistrust, especially when renters realize the property does not meet their expectations after a visit. Furthermore, the cost of using local brokers is high, with some charging up to a month’s rent as commission, which adds a significant burden to those already struggling with rental expenses.

These challenges highlight the need for a digital solution that simplifies the rental process, reduces costs, and enhances trust between property owners and renters.

### 3. Proposed Solution

To address the current challenges in the Mekelle rental market, this project proposes the development of a web-based digital rental platform designed to simplify and modernize the way people search for and rent properties. The platform will serve as a centralized hub where renters can easily discover, compare, and secure rental houses, while property owners can conveniently list and manage their properties.

The platform is designed with the following key features:

- Centralized Listings and Advanced Search Filters: Users will be able to browse verified rental properties from a single platform, significantly reducing the time spent walking around neighborhoods or contacting multiple brokers. Advanced search and filtering tools will allow users to compare multiple properties based on price, location, number of rooms, and other preferences.

- Cost Reduction through Broker-Free Access: By removing the need for local brokers, users can directly interact with property owners through the platform. This not only cuts down on high commission costs but also eliminates delays often caused by intermediaries.

- Direct Communication: An integrated messaging system will allow secure and instant communication between renters and property owners, helping both parties clarify details and come to agreements quickly. With direct and instant communication on the platform, users can quickly get the information they need, avoiding the slow and repeated steps usually involved in traditional house hunting.

By offering a transparent, efficient, and user-friendly digital solution, this platform will dramatically reduce the time, cost, and stress associated with the current rental process in Mekelle, creating a modern, scalable system for both renters and property owners.

4. Objective

General Objective: To design and develop a web-based digital rental platform that streamlines the property rental process in Mekelle by providing a centralized, efficient, and user-friendly solution.

Specific Objectives:

- To create a user-friendly system where renters can easily search, filter, and compare verified rental properties.

- To enable property owners to list and manage their properties online.

- To eliminate the need for local brokers by facilitating direct communication between renters and owners.

- To reduce time consumption and improve the efficiency of finding rental properties.

5. Literature Review

Digital rental platforms have been widely adopted in many parts of the world to solve problems related to inefficiency, lack of trust, and high intermediary costs in property rental markets. Platforms like Airbnb, Zillow, and Property Finder provide modern interfaces that allow users to browse listings, view photos, compare options, and communicate with property owners directly. These platforms demonstrate the benefits of centralizing property data and enhancing user decision-making through technology.

Studies have shown that digital solutions reduce the time required to find a property and increase transparency by offering detailed descriptions, high-quality images, and verified owner information.

In developing countries, similar initiatives have started gaining traction. In Nigeria and Kenya, platforms such as PropertyPro and BuyRentKenya have shown how digital systems can be adapted to suit local needs and infrastructure. They have been successful in reducing broker dependency and improving the efficiency of rental transactions.

However, challenges remain, such as access to the internet, digital literacy, and trust in online systems. To address these issues, many platforms have incorporated verification systems, user reviews, and support services. These features help build trust and provide safeguards for both renters and property owners.

The proposed digital rental platform for Mekelle draws upon these global examples and tailors their best practices to the local context. By offering verified listings, direct communication, and a broker-free process, it aims to address the unique problems faced by the local community while taking advantage of the growing internet and smartphone penetration in Ethiopia.

6. Methodology

The project will be carried out in stages, from initial design and prototyping to final deployment, with an emphasis on continuous testing and iteration.

### Phase 1: Design and Prototyping

  - UI/UX Design: The design phase will focus on creating an intuitive, user-friendly interface. This involves:

  - Wireframing: Creating basic sketches of the platform’s layout, focusing on key pages such as property listings, search filters, registration, and communication interfaces.

  - Prototyping: Developing interactive prototypes using design tools such as Figma. These prototypes will demonstrate the user flow and interaction of the platform, ensuring that the design meets user needs and expectations.

### Phase 2: Development

  - Frontend Development:

  - Technology Used: Vue.js will be used for frontend development due to its flexibility, scalability, and ease of integration with the backend. The frontend will provide a seamless and dynamic user experience, allowing users to search for properties, compare listings, and view property details.

  - Components: The frontend will include the homepage, search filters, property listing pages, user profiles, and messaging systems.

2.2 Backend Development:

  - Technology Used: The backend will be developed using Node.js, which will handle server-side logic, data storage, and user authentication. Node.js will provide the scalability necessary to handle concurrent user requests efficiently.

  - Database: MongoDB (or PostgreSQL) will be used to store user profiles, property listings, and transaction data. MongoDB is chosen for its flexibility in managing unstructured data, while PostgreSQL offers robust relational database features for complex queries.

  - API Development: A RESTful API will be created to facilitate communication between the frontend and backend, ensuring smooth data exchange.

### Phase 3: Testing

  - Unit Testing: Each component of the platform will undergo unit testing to ensure that individual functionalities, such as property search, user registration, and messaging, perform as expected.

3.2 Integration Testing: After unit testing, integration testing will be conducted to ensure all components (frontend, backend, database, and APIs) work seamlessly together. This will help identify and fix issues in the data flow between different parts of the system.

  - Bug Fixing and Refinement: Based on the testing results, any identified bugs or issues will be addressed, and the platform will be refined to improve user satisfaction.

### Phase 4: Deployment

  - Deployment Preparation: Before deployment, the platform will undergo a final round of testing in a staging environment to ensure that it works as expected under different conditions.

  - Cloud Hosting: The platform will be deployed on a reliable cloud service such as AWS or netify. These platforms provide scalability, ensuring the system can handle growing traffic and accommodate future expansion.

- Project Scope

This project will focus on developing the core functionality of the digital rental platform, which includes:

- Basic Property Listing Functionality: Property owners will be able to add their properties, including necessary details like location, rent price, and images.

- User Registration and Login System: Renters and property owners will be able to create accounts, sign in securely, and manage their profiles.

- Property Search and Filtering: Renters will be able to search for available properties based on specific criteria such as price, location, and amenities.

- Messaging System for Renters and Property Owners: A basic messaging system will be included to facilitate communication between renters and property owners.

### Extended Scope for Final Year Project

As the project progresses, the following features will be developed in the final year project:

- Secure Payment Gateway Integration: A secure payment system will be added, allowing payments to be made through an escrow system that ensures transactions are safe.

- Identity Verification for Renters and Property Owners: A verification system will be implemented to ensure that all users are legitimate, preventing fraudulent listings and users.

- User Review and Rating System: Renters will be able to leave reviews and ratings for properties, helping future users make informed decisions.

- AI-Based Property Recommendations: The platform will employ AI to recommend properties based on user preferences, improving the user experience and reducing the time spent searching for properties.

- Expected Outcome

- Centralized and Verified Property Listings:

  - Renters will have access to a centralized platform where they can browse verified property listings in Mekelle. This will significantly reduce the time spent searching for rental properties and eliminate the reliance on informal methods such as word-of-mouth or brokers.

- Streamlined Property Search and Comparison:

  - The platform will allow renters to filter properties based on various criteria (e.g., price, location, amenities), making it easier to find properties that meet their needs. This will save users considerable time by helping them compare options side by side without having to physically visit different neighborhoods or contact brokers.

- Cost Reduction and Transparency:

  - By removing the need for local brokers, the platform will reduce the financial burden on renters, as there will be no commission fees involved. Furthermore, transparency will be improved, as renters will be able to view accurate property details, verified by the platform.

- Enhanced Trust and Communication:

  - Renters and property owners will benefit from secure, direct communication through the platform’s messaging system, ensuring better understanding and faster resolution of issues. The integration of user reviews and ratings will further enhance trust, helping renters make more informed decisions.

- Time Efficiency and Reduced Frustration:

  - Renters will no longer need to physically visit multiple properties that may not meet their expectations. The time saved through the ability to filter and compare listings online will reduce frustration and improve the overall rental experience.

9. Project Time-line

### 1. Requirement Gathering (3 Days)

- Collect data from potential users (renters and property owners).

- Analyze current issues with the rental process in Mekelle.

- Define the necessary features for the platform (property listings, payment system, messaging, etc.).

### 2. UI/UX Design (5 Days)

- Design wireframes and prototypes for the platform’s user interface.

- Focus on simplicity and user-friendly features.

### 3. Frontend Development (10 Days)

- Develop the user interface using Vue.js to ensure responsiveness.

- Implement property search, filters, and user profiles.

- Enable interaction features such as messaging and account management.

### 4. Backend Development (7 Days)

- Set up Node.js server for user authentication, property listing, and communication.

- Create the database using MongoDB for storing listings and user data.

- Integrate a secure messaging system between users.

### 5. Testing & Quality Assurance (5 Days)

- Test the platform for bugs and glitches.

- Collect feedback to improve features and interface.

- Ensure the platform works on a range of devices.

### 6. Deployment (5 Days)

- Deploy the platform on cloud hosting services (AWS or netify).

- Final testing in a live environment.

  - Conclusion

The proposed digital rental platform aims to address the significant inefficiencies and challenges faced by renters and property owners in Mekelle. By offering a centralized, transparent, and secure system for property listings, the platform will simplify the rental process and foster trust between all parties involved.

This project, once implemented, will not only enhance the property rental process in Mekelle but also serve as a scalable model for future expansion to other regions in Ethiopia. The development of the platform, using modern web technologies and a user-centric approach, will ensure that both renters and property owners benefit from a more efficient, reliable, and cost-effective solution. The successful execution of this platform could pave the way for further advancements in the real estate sector, contributing to the digital transformation of the Ethiopian rental market.